## Slide 1: Managing Schedules
COSC 405
Spring 2013
Bridget M. Blodgett

## Slide 2
“Time is the world’s only non-renewable resource”

## Slide 3: Time and Budget
Although budget gets a lot of attention the schedule for development often can be just as important
Even the most generous budget will be inadequate if the scheduling of tasks falls behind
There are generally three types of tasks: fixed units, fixed duration, fixed work

## Slide 4: Management Models
Management models can be anywhere on a line between adaptive and predictive
Adaptive methods focus on adapting quickly to changing realities.
  The team and its resources change alongside the current project, minimizing waste and delays
  An adaptive team will have difficulty describing exactly what will happen in the future
  An adaptive team cannot report exactly what tasks they will do next week, but only which features they plan for next month
Predictive methods focus on analyzing and planning the future in detail and cater for known risks
  Predictive teams can report exactly what features and tasks are planned for the entire length of the development process
  Predictive methods rely on effective early phase analysis and are inflexible if problems occur or planning was poorly done

## Slide 5: Scrum
Scrum is a agile software development framework for mapping projects
Its focus is on "a flexible, holistic product development strategy where a development team works as a unit to reach a common goal“
It’s approach to planning is to bringing decision-making authority to the level of operation properties and certainties

## Slide 6: Roles
Core Roles
  Product Owner
  Development Team
  ScrumMaster
Ancillary Roles
  Stakeholders
  Managers

## Slide 7: Sprints
Sprint is the basic unit of time and is usually between one week and one month
  Preceded by a planning meeting and followed by a review meeting
During a sprint the team creates finished portions
  The features are chosen from the backlog, or list of requirements
Sprints must always end on time and anything left unfinished must be returned to the backlog

## Slide 8: Common Scrum Meetings
Daily Scrum/Standup
  During the meeting, each team member answers three questions: What have you done since yesterday? What are you planning to do today? Any impediments/stumbling blocks?
Backlog Grooming
Scrum of Scrums
  What has your team done since we last met? What will your team do before we meet again? Is anything slowing your team down or getting in their way? Are you about to put something in another team's way?
Spring Planning Meeting
End of Cycle

## Slide 9: Microsoft Project
Project was developed with the predictive model in mind
It focuses upon outlining and planning all tasks at the start of a project
  But it does allow for changes to those tasks or random occurrences during a project

## Slide 10: MS Project Help
http://homepages.cae.wisc.edu/~me349/lecture_notes/project2002.pdf
http://classic.marshall.usc.edu/assets/004/5333.pdf